# Production Readiness Checklist

This document provides a comprehensive checklist to ensure the Strategic Planning System is ready for production deployment.

## Quick Status Overview

### ✅ Completed

- Docker containerization

- Docker Compose production configuration

- Nginx reverse proxy with SSL support

- Security middleware with rate limiting

- Environment configuration templates

- CI/CD pipeline (GitHub Actions)

- Pre-deployment validation script

- Comprehensive deployment documentation

- Health check endpoints

- Database migrations

- Redis caching infrastructure

- Security headers and CSP

- Automated testing framework (Playwright)

### ⚠️ Requires Configuration

- SSL certificates (Let’s Encrypt or custom)

- Production environment variables

- Monitoring and alerting (Sentry, etc.)

- Backup automation and scheduling

- Domain DNS configuration

- Server provisioning

- Secrets management setup

## Detailed Checklist

### 1. Infrastructure ✅

#### Server

- Production server provisioned (min 4 CPU, 8GB RAM, 100GB SSD)

- Ubuntu 22.04 LTS or equivalent installed

- Static IP address assigned

- Firewall configured (ports 22, 80, 443)

- SSH key-based authentication configured

- fail2ban installed and configured

#### Domain and DNS

- Domain name registered

- DNS A record pointing to server IP

- DNS propagation verified

- Optional: Wildcard DNS for subdomains

#### Docker

- Docker 24.0+ installed

- Docker Compose 2.0+ installed

- Docker daemon configured for production

- Docker logging configured

### 2. Application Configuration ✅/⚠️

#### Environment Variables

- .env.production created from template

- All changeme placeholders replaced

- Secure passwords generated (32+ characters)

- JWT secrets generated

- Supabase keys configured

- File permissions set to 600

- Verified .env.production in .gitignore

#### Security Secrets Generated

- POSTGRES_PASSWORD: openssl rand -base64 32

- JWT_SECRET: openssl rand -base64 32

- REALTIME_SECRET_KEY_BASE: openssl rand -base64 64

- REDIS_PASSWORD: openssl rand -base64 32

- Supabase ANON_KEY and SERVICE_ROLE_KEY

### 3. SSL/TLS Certificates ⚠️

#### Option A: Let’s Encrypt (Recommended)

- Certbot installed

- Certificates obtained

- Certificates copied to ./ssl/ directory

- Auto-renewal configured

- Renewal tested with dry-run

#### Option B: Custom Certificate

- Certificate obtained from CA

- Certificate chain complete

- Private key secured

- Files placed in ./ssl/ directory

- Permissions set to 600

### 4. Database ✅/⚠️

- Database migrations reviewed

- Migration order verified

- Backup strategy defined

- Initial admin user credentials prepared

- Database connection pooling configured

- PostgreSQL performance tuning applied

### 5. Caching and Performance ✅

- Redis configured in docker-compose

- Redis password set

- Cache expiration policies configured

- Performance settings reviewed in admin panel

### 6. Security ✅/⚠️

#### Application Security

- Security headers configured

- CSP (Content Security Policy) defined

- Rate limiting implemented

- Suspicious activity detection enabled

- IP whitelisting supported

- Security scanning completed

#### Network Security

- Firewall rules configured

- DDoS protection enabled

- VPC/network isolation (if cloud)

- SSH hardened (key-only, no root)

#### Secrets Management

- Secrets stored securely (vault or secrets manager)

- Secret rotation schedule defined (90 days)

- No secrets in version control verified

- Team access to secrets documented

### 7. Monitoring and Observability ⚠️

#### Error Tracking

- Sentry configured

- Sentry DSN in .env.production

- Error notifications tested

- Team alerts configured

#### Logging

- Centralized logging configured (optional)

- Log rotation configured

- Log retention policy defined

- Structured logging enabled

#### Metrics and APM

- Uptime monitoring configured (UptimeRobot, Pingdom)

- Performance monitoring setup

- Resource usage alerts configured

- Custom metrics defined (optional)

#### Alerts Configured For

- Service downtime

- High error rates (>5%)

- Slow response times (>3s)

- Disk space < 20%

- High CPU/memory usage (>80%)

- Failed login attempts (>10/min)

- SSL certificate expiry (30 days)

- Database connection failures

### 8. Backup and Disaster Recovery ⚠️

#### Database Backups

- Backup scripts tested

- Automated backup schedule configured (cron)

- Backup retention policy defined (30+ days)

- Backup storage location secured

- Off-site backup configured

- Restore procedure tested

#### Application Backups

- Docker volumes backed up

- Configuration files backed up

- SSL certificates backed up

- Uploaded files backed up (Supabase Storage)

#### Disaster Recovery

- Recovery Time Objective (RTO) defined

- Recovery Point Objective (RPO) defined

- Disaster recovery runbook created

- DR procedure tested

### 9. Testing ✅/⚠️

#### Automated Tests

- Unit tests passing

- Integration tests passing

- E2E tests (Playwright) passing

- Code quality checks passing (ESLint, TypeScript)

#### Pre-Deployment Testing

- Pre-deployment script run successfully

- Build tested locally

- Dependencies audited (npm audit)

- Security vulnerabilities addressed

#### Post-Deployment Testing

- Smoke tests defined

- Health check endpoints verified

- SSL certificate validated

- Performance tested under load

- Rate limiting verified

### 10. CI/CD Pipeline ✅/⚠️

- GitHub Actions workflow configured

- Repository secrets configured

- Deployment environments set up (staging, production)

- Automated testing in pipeline

- Deployment notifications configured

- Rollback procedure automated

### 11. Documentation ✅

- README updated

- Production deployment guide created

- Environment variables documented

- API documentation available

- Troubleshooting guide included

- Runbooks created

### 12. Compliance and Legal ⚠️

- Privacy policy reviewed

- Terms of service reviewed

- Data retention policy defined

- GDPR compliance verified (if applicable)

- Audit logging enabled

- Data encryption at rest enabled

- Data encryption in transit enabled (SSL/TLS)

### 13. Team Readiness ⚠️

- Team trained on deployment procedures

- On-call rotation defined

- Incident response plan created

- Communication channels established

- Emergency contacts documented

- Access credentials distributed securely

## Pre-Deployment Validation

Run this script to automatically validate your configuration:

./scripts/pre-deploy-check.sh

This script checks: - System requirements - Environment configuration - Security settings - Required files - Dependencies - Build success - Code quality - Docker configuration - Database migrations - Git status

## Deployment Commands

### Initial Deployment

# Navigate to project directory
cd /opt/strategic-plan

# Run pre-deployment checks
./scripts/pre-deploy-check.sh

# Deploy with Docker Compose
docker compose -f docker-compose.production.yml up -d --build

# Watch logs
docker compose -f docker-compose.production.yml logs -f

# Run database migrations
docker compose -f docker-compose.production.yml exec app npm run db:migrate

# Verify health
curl https://your-domain.com/api/health

### Updates and Maintenance

# Pull latest changes
git pull origin main

# Rebuild and restart
docker compose -f docker-compose.production.yml up -d --build

# Check status
docker compose -f docker-compose.production.yml ps

## Production Best Practices

### Security

- Never commit secrets to version control

- Rotate secrets every 90 days

- Use strong passwords (32+ characters)

- Enable 2FA for all admin accounts

- Monitor failed login attempts

- Keep dependencies updated

- Regular security audits

### Performance

- Enable Redis caching

- Use CDN for static assets (optional)

- Enable Nginx compression

- Monitor slow database queries

- Set up database indexes

- Configure connection pooling

### Reliability

- Daily backups with off-site storage

- Test restore procedures quarterly

- Monitor uptime (target: 99.9%+)

- Set up redundancy for critical services

- Document all procedures

- Regular disaster recovery drills

### Operations

- Monitor logs daily

- Review metrics weekly

- Update dependencies monthly

- Test backups monthly

- Rotate SSL certificates before expiry

- Document all changes

- Maintain runbooks

## Common Issues and Solutions

### Issue: Container won’t start

Solution: Check logs with docker compose logs <service>, verify environment variables

### Issue: Database connection failed

Solution: Verify PostgreSQL is running, check connection string, ensure migrations ran

### Issue: SSL certificate error

Solution: Verify certificates in ./ssl/ directory, check permissions (600), verify domain matches

### Issue: High memory usage

Solution: Check for memory leaks in logs, restart services, consider increasing server resources

### Issue: Slow response times

Solution: Check database query performance, verify Redis is working, check server resources

## Support and Escalation

### Level 1: Self-Service

- Check logs: docker compose -f docker-compose.production.yml logs

- Review troubleshooting guide

- Search GitHub issues

### Level 2: Team Support

- Contact development team

- Check monitoring dashboards

- Review recent changes

### Level 3: Emergency

- Critical service outage

- Data loss or corruption

- Security breach

- Contact: [emergency-contact]

## Sign-Off Checklist

Before going live, ensure the following team members have signed off:

- Development Lead: Code review and testing complete

- DevOps Lead: Infrastructure configured and tested

- Security Lead: Security audit complete, no critical issues

- QA Lead: All tests passing, smoke tests complete

- Product Owner: Features meet requirements

- Project Manager: Timeline and resources confirmed

## Post-Launch Checklist

After deployment:

- Monitor logs for first 24 hours

- Verify all features working

- Check performance metrics

- Verify backups running

- Document any issues

- Schedule post-mortem meeting

- Update documentation with lessons learned

Checklist Version: 1.0
Last Updated: 2025-10-20
Next Review: Before each major deployment